# Data Analysis Project

## Data Analyst: Cyrus Humphrey

## Client/Sponsor: Cyclistic

## Purpose:

This project goal is to increase and maximize annual Cyclistic memberships.

## Scope / Major Project Activities:

| Activity | Description |
| --- | --- |
| Clean Data | Make sure the dataset provided is accurate and relevant |
| Analyze Data | Find trends and patterns in the dataset to aid in completing the project goals |
| Visualize and Present Data | Make the data and the conclusions from the data easily digestible and presentable |

## This project does not include:

- Data outside of Q1 2019 through Q1 2020

- Areas outside of Chicago

- Implementing any solutions

## Deliverables:

| Deliverable | Description/ Details |
| --- | --- |
| Recommendations | Recommendations based on the findings in the dataset |
| Visualization | One or more visualizations of the cleaned and filtered data to provide the company with and easy to understand interpretation |
| Final report | A final report will be provided detailing a summary of the key data points, potential revenue increases, link to the data used, and explaining how we used the data to get here |

## Schedule Overview / Major Milestones:

The expected schedule for the project. This can be defined by milestones (e.g. “all data is cleaned and processed”), periods of time (“Week 1 / Week 2”), or other ways based on the needs of the project.

| Milestone | Expected Completion Date | Description/Details |
| --- | --- | --- |
| All data is cleaned and processed | 8/28/25 | Makes sure data is complete and consistent |
| Data analysis | 8/29/25 | Initial data analysis completed |
| Visualization completed | 9/1/25 | Graph or chart made and ready to be used in a presentation |
| Final report | 9/3/25 | Final report detailing all work, analysis, methodologies, and findings |

## *Estimated date for completion:

This is my “if all goes well and I have everything I need, this is when I’ll be done” date.

September 3rd, 2025